MINUTE 11 - OF SOFTWARE ENGINEERING PROJECT GROUP MEETING

Date:  Wednesday 15th May 2001

Time: 1pm – 3:30pm

Venue: D1-06 (Honours Lab)

Present:
Krishanthi Karunarathna

Martin Minkus

Brano Antic (late)

1. Next meetings;

· 3pm Wednesday, 16th of May. (Group meeting, perhaps DSTO meeting)

2. Interface look

· Showed each other what we thought the interface should look like, and explained how we believe it should work

· Looked at and talked about the interface design that Matthew sent us (in the powerpoint slide)

3. Martin showed the group what he had done with the ‘directory tree view’

· The model was auto generated xml from ls –LR output by the perl script provided to us by Matthew (and written by Tim)

· A clovis view was made which (crudely) displayed the files and directories in martins lux account. A diamond represented a file, with a filename in blue, and a directory was represented by a box, directory name in red. The files were inside the boxes (directories) and the boxes nested too.

· The view was not correctly constructed however, and we need to ask Matthew some questions regarding this at the next DSTO meeting.

4. Easter Progress Report

· Discussed what needs to go into the progress report, and when it is due.

· Markus wants us to finish and hand it in by this Friday, May 18.

5. Work for tomorrow;

· Put up our interface onto the computer in a neatly drawn method rather then just hand drawn on paper

6. Work for Friday;

· Each group member is to write up a page or more stating “What we predicted we would achieve, and what tasks were allocated”, and “what tasks were actually completed; thus what he have achieved so far.” This is for the Easter Progress report, and is due Friday.

Martin Minkus

Group Secretary
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