MINUTE 2 - OF SOFTWARE ENGINEERING PROJECT GROUP MEETING

Date:  Monday 26th March 2001

Time: 2.10 – 2.30 pm

Venue: D3-06 (Project Supervisors Office)

Present:  Mark Stumptner

              Krishanthi Karunarathna


 Brano Antic


 Martin Minkus

Apologies: None

1. Discussion of the Requirements document.

· After a discussion with the project supervisor, it was agreed that we should discuss the requirements of the systems further with DSTO on Wednesdays meeting. As of now we only know one main requirement and that is:

· We are to implement an existing application (CLoVis View) to make it easier for a novice/first time user to use it. We are to modify the customization interface and make it simpler to use. DSTO has suggested we implement the customization interface as a wizard but the design issues are entirely up to us but only with DSTO’s approval.

· We must also find out any other additional application type examples that DSTO can suggest to us.

· We have also been given an extra two weeks to come up with a better version of the requirements document.

2. Discussion of the InVision software provided by DSTO

· Brano bought up a point of how the software provided by DSTO does not compile and run. This must also be discussed in the meeting on Wednesday.

· Mark Stumptner (project supervisor) also suggested that we play around with the software to find out system requirements and application types.

3. Changes to the initial project plan

· I have suggested adding research as a major topic that will be carried out throughout the design phase of the project. The research will involve the following topics:

· Research Java and Java Beans

· Research Invisoin model, Composable layouts, visual sets and the CLoVis View application.

· There should also be additional changes made to the time plan, which is been taken care of by Martin.

4. Discussion of what should be done by next meeting.

· Mark suggested brainstorming on what type of applications we can come up with and discussing them with DSTO on Wednesday and also come up with other requirements we can think of.

· Also suggest change of meeting time with DSTO on Wednesday from 4.30pm to 4.00pm because Brano has a practical at 5.00pm on Wednesday.

5. Date of next meeting

    Wednesday 28th of March 2001 at 3.00(group meeting) and 4.30(meeting with DSTO).

Task Allocation


Tasks




By


Due Date

Write minutes and requirements

Krishanthi

28/03/01

Come up with requirements of system,
Martin


28/03/01

play around with Invision and edit time

plan

Come up with requirements of system,
Brano


28/03/01

play around with Invision and edit initial

project plan   

Krishanthi Karunarathna

Group Secretary

27/3/01

