MINUTE 4 - OF SOFTWARE ENGINEERING PROJECT GROUP MEETING

Date:  Tuesday 3rd April, 2001

Time: 2.10 – 2.40 pm

Venue: D3-06 (Project Supervisors Office)

Present:  Mark Stumptner

              Krishanthi Karunarathna


 Brano Antic


 Martin Minkus

Apologies: None

1. Discussion of the Initial Requirements Document.

· The supervisor made various suggestions to the document, mainly to

· Fix grammar in some sentences

· Clarify various statements that were ambigious or undescriptive

· Remove some errors (such as non-functional requirement being a real-time system)

· Expanding on the document to make the Revised Requirements Document (Task 5). (which was supposedly due this week on my timeline)

2. Changes to the initial project plan

· Main discussion here was, to remove the section on ‘Risk Analysis’ (not very relevant to our project)

· Filling in the blanks in the document

3. Discussion of future meetings

· We decided to cancel our meeting with the DSTO this Wednesday since we didn’t have much to show to them (apart from the documents which we can just email to them). Since no one in the group had any questions for the DSTO, a meeting seemed pointless, and a waste of their time.

· We decided our next meeting with the DSTO would be Wednesday (~4pm) of week 7, first week back from the holidays. This is April 25.

· We decided our next meeting with Project Supervisor would be Tuesday (2pm) of week 7. This is April 24.

· We also decided we would have our own group meetings throughout the holidays, on Sundays at 1pm at the City East campus. That is on April 8, 15, and 22.

4. Discussed work allocations of things to be done by our next meeting, sunday, which are in the table below

Task Allocation


Task




By


Due Date


Revised Requirements Document
Brano


8th April 2001


Revised Requirements Document
Kris


8th April 2001

Research Hypothesis


Write up Minutes


Martin


8th April 2001

Update web site

Revised Requirements Document

Martin Minkus

Group Secretary

2001/04/03

